# TouchBridge — Development Session Notes

Date: March 24, 2026

Project: TouchBridge (UnTouchID)

Repository: https://github.com/HMAKT99/UnTouchID

# Session Overview

Built TouchBridge end-to-end across multiple sessions — a macOS tool that delegates Touch ID authentication to a nearby iPhone or iPad. Primary market: Mac Mini users (M2/M3/M4) who have no Touch ID hardware.

# Phase 0 — Core Cryptographic Pipeline

ChallengeManager: 32-byte nonce generation via SecRandomCopyBytes, 10-second expiry, replay protection with 60s seen-nonces window, ECDSA P-256 signature verification

KeychainStore: Store/retrieve/list/remove paired device public keys in macOS Keychain with kSecAttrAccessibleWhenUnlockedThisDeviceOnly

SessionCrypto: ECDH P-256 ephemeral key agreement via CryptoKit, HKDF-SHA256 key derivation, AES-256-GCM encrypt/decrypt for BLE channel

WireFormat: MessagePack-style encoding with 256-byte max message size, version byte header, JSON payload

AuditLog: Append-only NDJSON to ~/Library/Logs/TouchBridge/, ISO 8601 timestamps, NEVER logs nonce values

BLEServer: macOS GATT peripheral (CBPeripheralManager) with 4 characteristics — session key, challenge, response, pairing

BLEClient: iOS GATT central (CBCentralManager) with background restoration via CBCentralManagerOptionRestoreIdentifierKey

SecureEnclaveManager: P-256 key generation inside Secure Enclave (kSecAttrTokenIDSecureEnclave), signing, public key export, SigningProvider protocol with MockSigningProvider for testing

LocalAuthManager: LAContext biometric prompt wrapper with @MainActor enforcement

ChallengeHandler: iOS orchestration — decrypt challenge → prompt biometric → sign nonce → encrypt response → send via BLE

PairingManager: QR payload generation (16-byte random token, 5-min expiry), token validation, public key format checks

DaemonCoordinator: Central integration point wiring all components on Mac side

CompanionCoordinator: Central integration point wiring all components on iOS side

CLI test harness: touchbridge-test with pair, challenge, list-devices, config subcommands

# Phase 1 — PAM Module

pam_touchbridge.c: C11 PAM module compiled as universal binary (arm64 + x86_64 via lipo). Connects to daemon Unix domain socket, sends JSON auth request, parses response. Socket path resolved via getpwnam() for correct user home directory.

SocketServer: Unix domain socket listener at ~/Library/Application Support/TouchBridge/daemon.sock using POSIX sockets + DispatchSource. PAMRequest/PAMResponse JSON protocol.

DaemonCoordinator.authenticateFromPAM(): CheckedContinuation-based challenge awaiting with task group timeout race.

PolicyEngine: Reads AuthTimeoutSeconds from policy.plist (default 15s).

install.sh: Checks macOS >= 13.0, builds daemon + PAM module, backs up /etc/pam.d/sudo, prompts user before patching, installs LaunchAgent. Fully idempotent.

uninstall.sh: Restores PAM backups, removes binaries, unloads LaunchAgent.

LaunchAgent plist: dev.touchbridge.daemon with RunAtLoad, KeepAlive.

# Phase 2 — Policy Engine

Per-action configurable policy: biometric_required vs proximity_session with TTL

Default policies: sudo=biometric, screensaver=proximity(30m), app_store=biometric, system_settings=biometric, browser_autofill=proximity(10m)

ProximitySessionStore: Thread-safe TTL-based session management

touchbridge-test config show/set/reset CLI for policy management

# Phase 3 — Authorization Plugin

macOS Authorization Plugin (Plugin.swift) for system-level auth surfaces — App Store purchases, System Settings privacy changes. Connects to daemon socket using same JSON protocol as PAM module.

# Phase 4 — Browser Extensions

Safari App Extension: Manifest V3, background.js for native messaging, content.js for password field monitoring and WebAuthn interception

Chrome Extension: Manifest V3 service worker, same content script behavior

touchbridge-nmh: Native messaging host binary using Chrome NMH protocol (4-byte length prefix + JSON), bridges to daemon socket

"TouchBridge — confirm on iPhone" banner shown on password fields

# Phase 5 — Polish & Documentation

README.md with quick start (simulator + iPhone paths)

SECURITY.md with full threat model and cryptographic properties

CHANGELOG.md documenting all phases

Architecture docs with ASCII data flow diagram

Security model, limitations, policy config, and setup guides

# Companion iOS App

Xcode project generated via XcodeGen (project.yml spec)

Builds successfully on Xcode 26.3 for both simulator and device

Onboarding flow: welcome screen with feature highlights → Get Started → pairing

Tab navigation: Home (status card, stats, reconnect), Activity (auth history), Settings (device info, unpair)

AuthRequestView: full-screen with pulsing Touch ID icon, approve/deny with haptic feedback

Info.plist: NSFaceIDUsageDescription, NSBluetoothAlwaysUsageDescription, UIBackgroundModes bluetooth-central

Bundle ID: dev.touchbridge.companion, deployment target iOS 16.0

# Simulator Mode (No iPhone Required)

Added --simulator flag to test the full sudo flow without an iPhone. Runs the entire PAM → Socket → Challenge → Sign → Verify pipeline locally using software P-256 keys instead of Secure Enclave.

Usage:

Terminal 1: touchbridged serve --simulator

Terminal 2: sudo echo test → auto-approved

Interactive mode: touchbridged serve --interactive → prompts [Y/n] in terminal

# Test Summary

| Component | Tests | Status |
| --- | --- | --- |
| ChallengeManager | 10 | Pass |
| KeychainStore | 8 | Pass |
| Wire Format + Session Crypto | 15 | Pass |
| AuditLog | 7 | Pass |
| PairingManager | 11 | Pass |
| PolicyEngine | 16 | Pass |
| SocketServer + PAM Integration | 12 | Pass |
| E2E + Simulator | 12 | Pass |

Total: 91 tests (75 daemon + 16 protocol) — all passing

# Pull Requests

| PR | Status | Description |
| --- | --- | --- |
| PR #1 | Merged | Phase 0: iOS crypto + pairing |
| PR #2 | Merged | Phase 0: daemon coordinator + CLI |
| PR #3 | Merged | Phase 1: PAM module + socket server |
| PR #4 | Merged | Phase 1: install scripts + integration tests |
| PR #5 | Merged | E2E wiring + CompanionCoordinator |
| PR #6 | Merged | Phases 2-5: policy, auth plugin, extensions, docs |
| PR #7 | Merged | Xcode project for companion app |
| PR #8 | Merged | Polished companion UI |
| PR #9 | Merged | Fix companion app build — verified Xcode 26.3 |
| PR #10 | Pending | Simulator mode — test sudo without iPhone |

# Next Steps (Tomorrow)

## Step 1: Quick test with simulator (5 min)

1. gh pr merge 10 --merge && git checkout main && git pull

2. cd daemon && swift build -c release

3. make -C pam

4. sudo bash scripts/install.sh

5. Terminal 1: touchbridged serve --simulator

6. Terminal 2: sudo echo "TouchBridge works!"

If sudo succeeds without a password prompt — it works!

## Step 2: iPhone test (15 min, optional)

1. Open companion/TouchBridge.xcodeproj in Xcode

2. Set your Development Team in Signing & Capabilities

3. Connect iPhone, select as run destination, Cmd+R

4. Stop simulator daemon, start normal: touchbridged serve

5. touchbridge-test pair → enter data on iPhone

6. sudo echo test → Face ID prompt on iPhone

# Safety Notes

The only risky step is install.sh modifying /etc/pam.d/sudo. Mitigations:

Creates backup at /etc/pam.d/sudo.touchbridge-backup

Uses "auth sufficient" — password fallback always works

Prompts before making any change

sudo scripts/uninstall.sh fully reverses everything

iPhone app is sandboxed — cannot access your data

Daemon runs as user-level LaunchAgent, not root

# Xcode Build Verification

Installed Xcode 26.3 on the Mac and attempted to build the companion iOS app. Encountered and fixed several compilation errors:

.foregroundStyle(.accent) → .foregroundColor(.accentColor) — iOS 16 compatibility

ContentUnavailableView (iOS 17+) → custom VStack empty state view

Missing import UIKit in CompanionCoordinator for UIDevice

ChallengeHandlerError needed CustomStringConvertible conformance for OSLog interpolation

Added Constants.swift with TouchBridgeConstants for standalone compilation (no cross-package dependency)

Result: BUILD SUCCEEDED for both iphonesimulator and iphoneos targets.

PR #9 created and merged with these fixes.

# Simulator Mode — Test Without iPhone

Built a simulator mode so the entire sudo → TouchBridge flow can be tested without an iPhone or BLE connection. Runs the full crypto pipeline locally.

Usage:

Terminal 1: touchbridged serve --simulator

Terminal 2: sudo echo test → auto-approved, sudo succeeds

Three modes:

--simulator: Auto-approves all auth requests using software P-256 keys

--interactive: Shows auth request box in terminal, prompts [Y/n] for each request

Auto-deny mode available programmatically for testing fallback behavior

SimulatorAuthHandler runs the full ChallengeManager pipeline: nonce generation → ECDSA signing → signature verification → audit log. 5 new tests added. PR #10 pending.

# Safety Assessment

## iPhone — No Risk

App uses only standard iOS APIs (CoreBluetooth, LocalAuthentication, Security)

Cannot access user data, photos, contacts — fully sandboxed

Face ID/Touch ID handled by iOS itself — app never sees biometric data

Secure Enclave key is hardware-locked — cannot be extracted

Uninstalling removes everything cleanly

## Mac — Low Risk (one caution)

Daemon runs as user-level LaunchAgent, not root

Building/compiling/testing: zero risk

Running daemon: zero risk (user-level process)

CAUTION: install.sh modifies /etc/pam.d/sudo — if done wrong, could lock out sudo

Mitigations: creates backup, uses "auth sufficient" (password fallback always works), prompts before changes

Full reversal: sudo scripts/uninstall.sh

# Market Analysis — Mac Hardware Compatibility

## Primary Target Devices (No Touch ID)

| Device | Secure Enclave | TouchBridge Support |
| --- | --- | --- |
| Mac Mini M1/M2/M3/M4 | Yes | Full support |
| Mac Studio M1/M2/M4 | Yes | Full support |
| Mac Pro M2/M4 Ultra | Yes | Full support |
| iMac (no Touch ID keyboard) | Yes | Full support |

## Auth Surface Compatibility

| Auth Surface | Works? | Notes |
| --- | --- | --- |
| sudo (any terminal) | YES | PAM module — core feature |
| Screensaver unlock | YES | PAM module — core feature |
| App Store purchases | YES | Authorization Plugin (Phase 3) |
| System Settings changes | YES | Authorization Plugin |
| Software install (.pkg) | YES | Authorization Plugin |
| WebAuthn / Passkeys | YES | Browser extension intercepts credentials.get() |
| Safari password autofill | PARTIAL | Banner shown, but can't block native autofill |
| Chrome password autofill | PARTIAL | Same limitation as Safari |
| Gmail login (via autofill) | PARTIAL | Only if using saved password autofill |
| Already logged-in sessions | NO | Session cookies — no auth event to intercept |
| Google 2FA prompts | NO | Server-side security, not macOS auth |
| Login screen (boot/wake) | NO | Daemon needs user session (LaunchAgent) |
| FileVault unlock | NO | Pre-boot — before macOS loads |
| Apple Pay | NO | Dedicated Secure Element hardware |

# Browser Integration — Honest Assessment

The browser extension is the weakest part of TouchBridge. Safari and Chrome tightly control their own autofill UI. A browser extension cannot:

Block the native autofill popup from appearing

Require biometric before the browser fills in a password

Replace the browser's built-in credential manager

What the extension CAN do effectively:

Intercept WebAuthn/Passkeys (navigator.credentials.get()) — this works well

Show a courtesy "confirm on iPhone" banner on password fields

Act as a native messaging bridge to the daemon

The strongest browser use case is WebAuthn/Passkeys — as Google, Apple, and Microsoft adopt passkeys, TouchBridge becomes the biometric confirmation device for those passkeys on Macs without Touch ID.

# Key Limitations

| Limitation | Why | Workaround |
| --- | --- | --- |
| iPhone must be nearby (~5m) | BLE range + RSSI proximity gate | Proximity session mode (stay unlocked N min) |
| iPhone battery dead | No companion available | Falls through to password prompt |
| No login screen unlock | Daemon needs user session | Could add LaunchDaemon in future |
| No FileVault | Pre-boot, before OS loads | None — hardware limitation |
| No Apple Pay | Dedicated Secure Element | None — Apple limitation |
| No 3rd party app biometric | SIP sandbox blocks interception | None — Apple limitation |

# Updated PR Status

| PR | Status | Description |
| --- | --- | --- |
| #1 | Merged | Phase 0: iOS crypto + pairing |
| #2 | Merged | Phase 0: daemon coordinator + CLI |
| #3 | Merged | Phase 1: PAM module + socket server |
| #4 | Merged | Phase 1: install scripts + integration tests |
| #5 | Merged | E2E wiring + CompanionCoordinator |
| #6 | Merged | Phases 2-5: policy, auth plugin, extensions, docs |
| #7 | Merged | Xcode project for companion app |
| #8 | Merged | Polished companion UI |
| #9 | Merged | Fix companion build — verified Xcode 26.3 |
| #10 | Pending | Simulator mode — test sudo without iPhone |

Total tests: 91 (75 daemon + 16 protocol)

Last updated: March 24, 2026